CMSC 128
Introduction to Software Engineering
Second Semester AY 2007-2008
jachermocilla@uplb.edu.ph

---
Project Metrics
'When you can measure what you are speaking about and express it in numbers, you know something about it;
--Lord Kelvin

---
Project Metrics
Measurements are used to improve the software process
  - Estimation, quality control, productivity assessment, and project control
  - Assessment of quality and tactical decision making
Concerns with productivity and quality metrics

---
Project Metrics
Productivity Metrics
  - Measure of software development output as a function of effort and and time applied
Quality Metrics
  - 'fitness for use' of the work products produced
For estimation, historical data is needed

---
Definitions
Measure – quantitative indication of extent, amount, dimensions, capacity, or size of some attribute of a product or process
Measurement-act of determining a measure
Metric-a quantitative measure of the degree to which a system, component, or process possesses a given attribute

---
Definitions
Indicator-is a metric or combination of metrics that provide insight into the software process, a software project, or the product itself
  - Errors found per person-hour expended
Process indicators
  - Gain insight into the efficacy of an existing process

---
Definitions
Project indicators
  - Assess the status of an ongoing project
  - Track potential risks
  - Uncover problem areas
  - Adjust work flow or tasks
  - Evaluate the project team's ability to control quality of SE work products

---
Process Improvement
Measure specific attributes of the process , develop a set of meaningful metrics based on attributes, use metrics as indicators that will lead to a strategy for improvement
Process is only one of the controllable factors in improving software quality and organizational performance

---
Process Improvement

---
Process Improvement
Efficacy of process is measured indirectly-metrics is based on outcome that can be derived from the process
  - Errors uncovered, defects reported, work products, effort, calendar time, schedule conformance
Aloso, by measuring characteristics of SE tasks
  - Time and effort for umbrella activities

---
Process Improvement
Private metrics
  - private to the individual only
  - Defect rate
Humphrey suggests a Personal Software Process approach-based on private metrics
  - Software process improvement can and should begin at the individual level

---
Process Improvement
Some metrics are private to the software project team but public to all team members
  - Defects reported for major software functions
  - FP for module and function
Public metrics assimilate information that originally was private

---
Metrics Etiquette
Use common sense
Provide regular feedback
Don't use metrics to appraise individuals
Work with practitioners and teams
Don't use metrics to threaten individual or teams
Don't consider problem area metrics as negative
Don't use just a single metric

---
Process Improvement
Statistical Software Process Improvement
  - Uses software failure analysis to collect information about all errors and defects
    - Errors and defects are categorized
    - Cost to correct error is recorded
    - Errors for each category are counted and ordered
    - Total cost of error in each category is computed
    - Determine categories with highest cost
    - Plans are developed to reduce highest cost categories

---
Process Improvement

---
Process Improvement

---
Project Metrics
Project metrics are used to adapt workflow and technical activities
  - Historical data is used for effort and time estimation
  - Estimates are compared with actual measures of time and effort
  - Other metrics: production rates, review hours, function points, etc

---
Project Metrics
Intent
  1. Minimize the development schedule by guiding the adjustments necessary to avoid delays and mitigate risks
  1. Used to assess product quality

---
Software Measurement
Direct
  - Process: Cost and Effort
  - Product: Lines of Code, execution speed, memory footprint, defects reported over some period of time
Indirect
  - Product: Functionality, complexity, reliability
Metrics are normalized
  - Measurements come from different projects

---
Software Measurement

---
Size-oriented metrics
Lines of Code (LOC)
  - Errors per KLOC
  - Defects per KLOC
  - $ per KLOC
  - Pages of documentation for KLOC
  - errors/person-month
  - LOC per person-month
  - $/page of doc

---
Size-oriented metrics
Not universally accepted(LOC)
Proponents claim that LOC is an artifact of all software-easily measured
Opponents claim that LOC is programming language dependent

---
Function-Oriented Metrics
Functionality is an indirect measure
  - Must be derived from other direct measures
Function Points (Albrecht)
  - Derived using an empirical relationship based on countable measure of information domain and assessment of software complexity

---
Summary

---
Reference
Roger S. Pressman.Software Engineering: A Practitioner's Approach, 4th Ed.McGraw-Hill,1997. Chapter 4