CMSC 128
Introduction to Software Engineering
Second Semester AY 2007-2008
jachermocilla@uplb.edu.ph

---
Software Project Planning
Project planning marks the start of the project management process
Estimation is the first activity in project planning
When estimates are made, we look into the future and accept some degree of uncertainty
Estimation is both science and art
  - Need not be conducted haphazardly

---
Software Project Planning
What to estimate?
  - resources, cost, and schedule
Factors affecting estimation
  - Project complexity
  - Project size
  - Structural uncertainty
  - Availability of historical data

---
Software Project Planning
Objective
  - Provide a framework that enables the manager to make reasonable estimates of resources, cost, and schedule within a limited time frame at the beginning of the project.
  - Define best-case and worst-case scenarios so that outcomes can be bounded

---
Software Scope
Function and performance allocated to software during system engineering must be assessed to establish a project scope
Software scope describes function, performance, constraints, interfaces, and reliability
Software scope must be unambiguous and understandable at management and technical levels

---
    Obtaining Info for Scope
First set of context-free questions
  - Who is behind the request for this work?
  - Who will use the solution?
  - What will be the economic benefit of a successful solution?
  - Is there another source for the solution?

---
    Obtaining Info for Scope
Second set of context-free questions
  - How would you characterize good output of the successful solution?
  - What problems will this solution address?
  - Can you show me the environment in which the solution will be used?
  - Are there special performance issues that will affect the way solution is approached?

---
    Obtaining Info for Scope
Third set of context-free questions
  - Are your answers official?
  - Are my questions relevant to the problem that you have?
  - Am I asking too many questions?
  - Is there anyone else who can provide additional information?
  - Is there anything else that I should be asking you?

---
Resources
After defining the scope, resources must be estimated
Each resource is characterized by
  - Description
  - Statement of availability
  - Chronological time that the resource will be required
  - Duration of time that the resource will be applied

---
Resources

---
Resources
Human Resources
  - Skills required are identified
  - Both organizational and specialty positions are specified
Reusable Resources
  - Off-the-shelf components
  - Full-experience components
  - Partial-experience components
  - New components

---
Resources
Environmental Resources
  - Supports the project: both hardware and software
  - Software Engineering Environment

---
Estimation
Options to obtain reliable estimates

---
Summary

---
Reference
Roger S. Pressman.Software Engineering: A Practitioner's Approach, 4th Ed.McGraw-Hill,1997. Chapter 5