CMSC 128
Introduction to Software Engineering
Second Semester AY 2007-2008
jachermocilla@uplb.edu.ph

---
Project Management
Developing software requires project management
Majority of software development projects fail because of technical problems or poor project management
Project Management is an umbrella activity
Effective software project management depends on People, Problem, and Process

---
People
Software engineering work is an intensively human endeavor
Players in the software process
  - Senior managers
  - Project (technical) managers
  - Practitioners
  - Customers
  - End users

---
Team Leaders
Team leaders attempt to maximize the skills and abilities of each person in the development team
How do we select a team leader?
  - Motivation
  - Organization
  - Ideas or innovation

---
Team Leaders
Other traits of effective project manager
  - Problem solving – diagnosing problems and providing solution
  - Managerial identity – taking charge
  - Achievement – rewarding accomplishments
  - Influence and team building – 'reading' people

---
The Team
Options for applying human resources to a project that will require N people working for K years
  - N individual to M different functional tasks
  - N individual to M different functional tasks (M < N)
  - N individuals into T teams to M different functional tasks
Project manager is responsible for the coordination

---
Team Organization
Democratic decentralized (DD)
  - No permanent leader
  - Assigns short term tasks coordinator
  - Decision made by group consensus
  - Horizontal communication
Controlled decentralized (CD)
  - With a defined leader and secondary leaders
  - Decision made by groups consensus
  - Horizontal and vertical communication

---
Team Organization
Controlled Centralized (CC)
  - Team leader manages problem solving and team coordination
  - Vertical communication between team members and team leaders

---
Team Organization
Project factors that should be considered when planning team structure
  - Difficulty of problem to solve
  - Size of resultant program (LOC, FP)
  - Team lifetime
  - Modularity
  - Required quality and reliability
  - Rigidity of delivery date
  - Communication required for project

---
Team Organization

---
Team Organization
The objective for every project manager is to help create a team that exhibits cohesiveness, regardless of the team organization
Team must have a common definition of success or any identifiable team spirit
The whole is greater than the sum of the parts
Establish momentum

---
Coordination and
Communication
Scale, uncertainty, and interoperability are key characteristics of modern software
Effective methods for coordinating people who do the work must be established
  - establish mechanism for formal(impersonal) and informal(personal) communication among team members and between teams

---
Coordination Techniques
Formal, impersonal
  - documents, deliverables, memos, schedules, change requests
Formal, interpersonal
  - quality assurance procedures, status review meetings, design and code inspections
Informal, interpersonal
  - information dissemination meetings, problem solving, collection of requirements

---
Coordination Techniques
Electronic
  - email, electronic bulletin boards, web sites, video conferencing
Interpersonal network
  - communication with those outside of project

---
Coordination Techniques
Insert figure here

---
Problem
At the start of project, quantitative estimates and plan are required but solid information is unavailable
Examine the problem at the very beginning of the project: scope must be established and bounded

---
Defining the Scope
Context
  - How does the software to be built fit into a larger system or business context?What constraints are imposed as a result of the context?
Information objectives
  - What customer-visible data objects are produced as output of software?What data objects are required as input?

---
Defining the Scope
Function and performance
  - What function does the software perform to transform input data into output? Are any special performance characteristics to be addressed?

---
Scope
Must be unambiguous and understandable at management and technical levels
Must be bounded: quantitative data must be stated explicitly, constraints and limitations are noted, and mitigating factors(algorithms) are described

---
Summary

---
Reference
Roger S. Pressman.Software Engineering: A Practitioner's Approach, 4th Ed.McGraw-Hill,1997. Chapter 3