CMSC 128
Introduction to Software Engineering
Second Semester AY 2007-2008
jachermocilla@uplb.edu.ph

---
     Scheduling and Tracking
Why is software delivered late?
  - Unrealistic deadline established by someone outside the SE group
  - Changes in requirements not reflected in schedule
  - Honest underestimate of effort and resources
  - Risks not considered when project started
  - Technical and human difficulties
  - Miscommunication
  - Failure to recognize and act on possible delay

---
Basic Principles
How do projects fall behind schedule?
  - 'One day at a time.' --F Brooks
In a project, a set of small tasks must be performed to accomplish a goal
  - Some of these tasks are 'critical' and may affect schedule
Define all tasks, identify the critical tasks, track the progress of the critical tasks

---
Scheduling
  - Distributes estimated effort across the planned project duration by allocating the effort to specific software engineering tasks
  - Schedules evolves over time
  - From macroscopic (framework activities) to microscopic (tasks)
  - First view: End date for release is set
  - Second view: End date is set by SE organization

---
Compartmentalization
  - Product and process decomposition
Interdependency
  - Some tasks must occur in sequence, others in parallel
Time allocation
  - Each task must be allocated some work units
  - Start and completion date are functions of interdependency

---
Effort Validation
  - With a defined number of staff, no more than the allocated staff should have been allocated at a given time
Defined Responsibilities
  - Every task scheduled must be assigned to a specific team member
Defined Outcomes
  - Deliverables(work product) are produced

---
Summary

---
Reference
Roger S. Pressman.Software Engineering: A Practitioner's Approach, 4th Ed.McGraw-Hill,1997. Chapter 5